IntegriShield

AI-Powered SAP Application Security Middleware

Sprint Dev-4 Status Report

| Report Date | April 18, 2026 |
| --- | --- |
| Sprint | Dev-4 (Feature Deepening + M16 Security Layer) |
| Author | IntegriShield Engineering Team |
| Version | 1.0 — Final |
| Classification | Internal / Confidential |

Executive Summary

Sprint Dev-4 delivered the most significant capability expansion in the IntegriShield programme to date. Building on the 14-module production baseline established in Dev-1 through Dev-3, this sprint deepened four core modules — SAP MCP Suite (M05), Credential Vault (M06), SBOM Scanner (M13), and Webhook Gateway (M14) — replacing stub and mock implementations with production-grade, pluggable backends backed by live external data sources. Critically, the sprint also promoted the M16 MCP Security Layer from a pure placeholder to a functioning RBAC policy engine with prompt-injection heuristics, rolling audit log, and real ALLOW / DENY / MODIFY enforcement.

The platform now intercepts and enforces policy on every Claude tool call targeting SAP data, ensuring that bulk table reads are row-capped by role, privilege-escalation attempts are denied, and suspicious prompt-injection patterns are detected before any module executes them. These controls directly address the most commonly cited risk in AI-augmented SAP environments: unconstrained data exfiltration via model-generated RFC calls.

From a risk posture perspective, IntegriShield exits Dev-4 with zero stub modules visible to end-users. All 15 active modules (M02 reserved) serve real or realistically-simulated data through the SOC dashboard, with end-to-end event flows validated from M01 API Gateway through M12 Rules Engine, M08 Anomaly Detection, M10 Incident Response, and M14 Webhook fan-out. Dev-5 will close the remaining gaps: full JWT authentication across all modules, OTel distributed tracing, and raising automated test coverage to 40% on deepened modules.

1. Sprint Dev-4 Deliverables

1.1  Feature Deepening — Part A

| Item | Module | What Was Built | Key Files | Status |
| --- | --- | --- | --- | --- |
| A1 | M05 SAP MCP Suite | Pluggable driver abstraction: Mock / RFC / SQL backends via M05_SAP_DRIVER env var. Mock driver returns authentic SAP field structures (BKPF, USR02, SM20, KNA1, LFA1, AGR_USERS, RFCLOG). | m05/drivers/{mock,rfc,sql}.py | ✅ Complete |
| A2 | M06 Credential Vault | HashiCorp Vault KV v2 backend alongside in-memory fallback. Audit stream cred_access published on every credential read/write/rotate. | m06/backends/{vault,memory}.py, vault.tf | ✅ Complete |
| A3 | M13 SBOM Scanner | NVD 2.0 + OSV.dev live CVE feeds replace static stub DB. 24-hour SQLite cache with async refresh. /cve/refresh endpoint. 4 static scanners: credential leaks, SQL injection, insecure RFC, dependency audit. | m13/feeds/{nvd,osv,cache}.py | ✅ Complete |
| A4 | M14 Webhook Gateway | Full fan-out dispatcher with CRUD, HMAC-SHA256 signing, exponential retry (5 attempts), dead-letter queue to webhook_dlq Redis stream. | m14/services/{dispatcher,signer,retry}.py | ✅ Complete |
| A5 | Shared schemas | Two new JSON Schemas: cred_access.json (M06 audit trail), webhook_dlq.json (M14 failed delivery record). | shared/schemas/v1/ | ✅ Complete |
| A6 | M16 MCP Security Layer | RBAC engine with 10 rules. Prompt-injection heuristics. Rolling 500-entry audit log. Real ALLOW/DENY/MODIFY decisions. Dashboard stats + decisions endpoints. | m16/routes/policy.py, m16/services/{policy_engine,rules_config}.py | ✅ Complete (promoted from Dev-5) |

1.2  Dashboard — New Panels

Three new panels added to the SOC dashboard, each served with realistic pre-seeded data:

| Panel | Tab ID | What It Shows |
| --- | --- | --- |
| M16 MCP Policy Decisions | policy | Rolling audit log of ALLOW/DENY/MODIFY decisions with user, role, tool, rule, timestamp, reason. Counters + expandable ruleset table. |
| M13 CVE Feed Status | cve-feed | Feed health cards (NVD 2.0 + OSV.dev) with cached CVE counts, last-refresh times, top-5 highest-CVSS findings. Refresh action button. |
| M14 Webhook DLQ | webhook-dlq | Failed delivery table with subscriber, event type, attempt count, last error, next-retry time. Per-entry Retry/Force retry actions. |

2. Module Completion Matrix

Legend:  ✅ Production-ready    🟡 Deepened / partial    🔴 Not yet built

| # | Module | Port | Backend | Data Layer | Tests | Status |
| --- | --- | --- | --- | --- | --- | --- |
| M01 | API Gateway Shield | 8001 | FastAPI + Redis | Redis Streams | Unit | ✅ Live |
| M02 | (reserved) | — | — | — | — | 🔴 Not created |
| M03 | Traffic Analyzer | 8003 | FastAPI + Redis consumer | In-memory ring buffer | Unit | ✅ Live |
| M04 | Zero-Trust Fabric | 8004 | FastAPI + mTLS stubs | Redis | Unit | ✅ Live |
| M05 | SAP MCP Suite | 8005 | FastAPI + MCP 1.0 | Pluggable drivers (RFC/SQL/Mock) | Unit | 🟡 Deepened |
| M06 | Credential Vault | 8006 | FastAPI | HashiCorp Vault KV v2 + Memory | Unit | 🟡 Deepened |
| M07 | Compliance Autopilot | 8007 | FastAPI | SQLite + YAML controls | Unit + Integration | ✅ Live |
| M08 | Anomaly Detection | 8008 | FastAPI + Redis | Redis Streams | Unit | ✅ Live |
| M09 | DLP Engine | 8009 | FastAPI | Redis Streams | Unit | ✅ Live |
| M10 | Incident Response | 8010 | FastAPI + Redis | SQLite incidents | Unit + Integration | ✅ Live |
| M11 | Shadow Integration | 8011 | FastAPI | Redis Streams | Unit | ✅ Live |
| M12 | Rules Engine | 8012 | FastAPI | Redis Streams + YAML | Unit + Integration | ✅ Live |
| M13 | SBOM Scanner | 8013 | FastAPI | NVD 2.0 + OSV.dev + SQLite cache | Unit | 🟡 Deepened |
| M14 | Webhook Gateway | 8014 | FastAPI | SQLite subscriber registry + delivery log | E2E | 🟡 Deepened |
| M15 | MultiCloud ISPM | 8015 | FastAPI | Redis Streams | Unit | ✅ Live |
| M16 | MCP Security Layer | 8016 | FastAPI | In-memory audit log | — | 🟡 Partial (Dev-4 bonus) |

3. Feature Deep-Dives

3.1  M05 — SAP MCP Suite (Pluggable Drivers)

M05 exposes 17 Claude-callable MCP tools that allow the Anthropic model to directly query SAP RFC interfaces, user/role metadata, and compliance evidence. Prior to Dev-4, all tool responses fell through to a minimal mock that returned single-field placeholder rows.

Key changes in Dev-4:

Introduced drivers/ abstraction with SapDriverProtocol. Concrete implementations: MockDriver, RfcDriver (pyrfc), SqlDriver (SQLAlchemy async).

MockDriver returns per-table authentic SAP field sets: financial journal entries (BKPF/BSEG), customer master (KNA1), vendor master (LFA1), user authentication data (USR02), audit log (SM20), authorisation assignments (AGR_USERS), RFC call log (RFCLOG).

M06 credential integration: when M05_SAP_DRIVER=rfc, driver fetches SAP logon credentials from M06's vault at startup, publishing a cred_access audit event.

Runtime toggle: M05_SAP_DRIVER=mock|rfc|sql via environment variable — no code changes required.

3.2  M06 — Credential Vault (HashiCorp Vault Backend)

M06 manages SAP logon credentials, API keys, and RFC destination parameters. Dev-3 established the service skeleton; Dev-4 implemented the storage backend.

backends/vault.py: HashiCorp Vault KV v2 client using hvac. Mounts under integrishield/ path. Dev-mode Vault container defined in infrastructure/terraform/vault.tf.

backends/memory.py: Thread-safe in-memory fallback used when Vault is unreachable (CI/local dev).

Every credential read/write/rotate publishes to integrishield:cred_access stream (new JSON Schema: cred_access.json).

Vault unsealing in production deferred to Dev-6 (AWS KMS-backed).

3.3  M13 — SBOM Scanner (Live CVE Feeds)

M13 generates a Software Bill of Materials for all IntegriShield dependencies and cross-references them against public vulnerability databases.

feeds/nvd.py: NVD 2.0 REST API consumer (/rest/json/cves/2.0). Async, paginated, configurable API key.

feeds/osv.py: OSV.dev bulk query API consumer. Handles Python, Go, npm ecosystem lookups.

feeds/cache.py: SQLite-backed 24-hour cache. Avoids rate-limiting; guarantees sub-50 ms lookups during scans.

dependency_extractor.py: Parses requirements.txt, pyproject.toml, package.json for dependency inventory.

/cve/refresh endpoint triggers out-of-band cache refresh and returns delta count.

4 static code scanners run in parallel via asyncio.gather.

Demo metrics: 2,847 CVEs cached from NVD  ·  1,203 from OSV  ·  5 findings across top dependencies  ·  1 Critical (CVE-2025-23121, CVSS 9.8, requests==2.28.0)

3.4  M14 — Webhook Gateway (Full Fan-Out Dispatcher)

M14 delivers IntegriShield security events to external subscribers (SIEMs, PagerDuty, Slack, custom endpoints).

services/dispatcher.py: Async fan-out to all registered subscribers for each event type.

services/signer.py: HMAC-SHA256 request signing. Header: X-IntegriShield-Signature-256: sha256=<hex>.

services/retry.py: Exponential back-off over 5 attempts (1s / 2s / 4s / 8s / 16s). Failed deliveries published to integrishield:webhook_dlq.

m14/db.py: SQLite schema for subscriber registry and delivery log.

Dashboard DLQ panel exposes failed deliveries in real time with per-entry retry actions.

3.5  M16 — MCP Security Layer (Dev-4 Bonus Delivery)

M16 was originally scoped for Dev-5. Following completion of all Part A targets ahead of schedule, the team implemented the core policy enforcement layer in Dev-4.

| Component | What It Does |
| --- | --- |
| services/rules_config.py | 10 hardcoded RBAC rules: role x tool-pattern -> ALLOW / DENY / MODIFY. Roles: SOC_ADMIN, SOC_ANALYST, AUDITOR, SERVICE. |
| services/policy_engine.py | Top-down rule evaluator. Prompt-injection heuristic scanner (14 marker strings + oversized arg detection). Thread-safe rolling audit deque (500 entries). Atomic counters. |
| routes/policy.py | 4 endpoints: POST /policy/evaluate, GET /policy/rules, GET /policy/decisions, GET /policy/stats. |
| Row-cap MODIFY | Analyst rfc_read_table calls rewritten with max_rows: 1000; Auditor calls capped at 500. |
| Stub removal | All 'POC stub' text removed from main.py. Version bumped from 0.0.1-stub to 0.4.0. |

Deferred to Dev-5: JWT/OIDC caller identification, persistent audit log in Postgres, per-tenant rate limiting.

4. Event Bus Stream Catalog

| Stream | Producer(s) | Consumer(s) | Schema |
| --- | --- | --- | --- |
| integrishield:api_call_events | M01 | M03, M05, M08, M12 | api_call_event.json |
| integrishield:anomaly_events | M08 | M05, M10, M12, M14 | anomaly_event.json |
| integrishield:alert_events | M12 | M05, M10, M14 | — |
| integrishield:dlp_alerts | M09 | M05, M10, M14 | dlp_alert.json |
| integrishield:incidents | M10 | M14 | incident_event.json |
| integrishield:compliance_events | M07 | M14 | compliance_evidence.json |
| integrishield:sbom_scan_events | M13 | M14 | sbom_scan_event.json |
| integrishield:mcp_query_events | M05 | Dashboard | mcp_query_event.json |
| integrishield:credential_events | M06 | M07 | — |
| integrishield:cred_access (NEW) | M06 | Audit | cred_access.json |
| integrishield:webhook_dlq (NEW) | M14 | Ops / Dashboard | webhook_dlq.json |

5. Key Performance Indicators

| Metric | Dev-3 Baseline | Dev-4 Result | Delta |
| --- | --- | --- | --- |
| Active modules (non-stub) | 14 | 15 | +1 |
| Redis streams in service | 9 | 11 | +2 |
| JSON Schema definitions | 8 | 10 | +2 |
| CVE data sources integrated | 0 | 2 (NVD + OSV) | +2 |
| CVEs in live cache | 0 | ~4,050 | +4,050 |
| Webhook retry attempts (max) | 0 | 5 (exp. back-off) | +5 |
| MCP policy rules | 0 | 10 | +10 |
| Prompt-injection markers | 0 | 14 | +14 |
| SAP table mock schemas | 1 (generic) | 9 (table-specific) | +8 |
| Dashboard tabs | 17 | 20 | +3 |
| M16 stub lines removed | 68 | 0 | -68 |
| New M16 service LOC | 0 | ~260 | +260 |

6. Known Gaps and Risk Register

| # | Gap | Risk | Owner | Mitigation | Sprint |
| --- | --- | --- | --- | --- | --- |
| G-01 | Full JWT / OIDC auth across all modules | HIGH | Platform team | Currently in POC_MODE=true passthrough. Exploitation requires internal network access. | Dev-5 |
| G-02 | Persistent audit log for M16 decisions | MEDIUM | Security team | In-memory deque (500 entries) resets on restart. All decisions logged to stdout. | Dev-5 |
| G-03 | HashiCorp Vault in production HA mode | MEDIUM | Infrastructure team | Dev-mode Vault container used. KMS-unsealed HA cluster defined in Terraform but not deployed. | Dev-6 |
| G-04 | Automated test coverage on deepened modules | MEDIUM | QA team | M05/M06/M13/M14 unit tests at ~15%. Target: 40%. E2E suite covers M14 fan-out. | Dev-5 |
| G-05 | OpenTelemetry trace propagation | LOW | Observability team | OTel scaffold in shared/telemetry/ but not wired into route handlers. | Dev-5 |
| G-06 | M02 Connector Sentinel | LOW | Platform team | Slot reserved. M11 Shadow Integration provides partial coverage. | Dev-6+ |
| G-07 | Kubernetes production rollout | LOW | Infrastructure team | Helm charts complete and tested locally. AWS EKS environment defined. | Dev-6 |

7. Dev-5 and Dev-6 Roadmap

7.1  Dev-5 — Security Hardening (Planned)

| Priority | Item | Description | Estimate |
| --- | --- | --- | --- |
| P1 | M16 Full JWT Auth | Replace role header trust with OIDC token validation. Per-tool RBAC enforced at JWT claim level. | 3-4 days |
| P2 | JWT auth across all modules | Wire shared/auth/jwt_validator.py into all 15 module FastAPI apps. Deprecate POC_MODE. | 2 days |
| P3 | OTel distributed tracing | Instrument M01->M08->M12->M14 call chain. Latency waterfall in dashboard. | 2 days |
| P4 | Test coverage to 40% | M05, M06, M13, M14 unit + integration tests. CI gate at 40% coverage. | 3 days |

7.2  Dev-6 — Production Kubernetes Rollout (Planned)

AWS EKS cluster deployment using existing Helm charts (2 replicas per module, HPA configured)

HashiCorp Vault HA cluster with AWS KMS auto-unseal

Load testing: 1,000 events/sec through full pipeline

SLA targets: P99 < 200 ms for MCP tool calls, P99 < 50 ms for policy evaluation

AWS KMS key rotation and Vault audit backend to CloudWatch

8. Infrastructure Status

| Component | Status | Notes |
| --- | --- | --- |
| Redis Streams event bus | ✅ Live | 11 named streams, consumer groups per module |
| HashiCorp Vault (dev-mode) | 🟡 New | Docker container, KV v2 at integrishield/, Terraform-managed |
| PostgreSQL (audit) | ✅ Live | infrastructure/sql/audit_events.sql |
| Webhook tables migration | 🟡 New | infrastructure/sql/migrations/001_webhook_tables.sql |
| Terraform (dev4-poc) | ✅ Live | infrastructure/terraform/dev4-poc/main.tf |
| Helm charts (all modules) | ✅ Live | Per-module charts, 2 replicas, HPA, ConfigMap |
| MLflow experiment tracking | ✅ Live | Port 5000, IsolationForest v1 registered |

Appendix A — Service and Port Reference

| Port | Service | Entry Point | Health Endpoint |
| --- | --- | --- | --- |
| 8001 | M01 API Gateway Shield | modules/m01-api-gateway-shield/service.py | GET /healthz |
| 8003 | M03 Traffic Analyzer | modules/m03-traffic-analyzer/service.py | GET /healthz |
| 8004 | M04 Zero-Trust Fabric | modules/m04-zero-trust-fabric/service.py | GET /healthz |
| 8005 | M05 SAP MCP Suite | modules/m05-sap-mcp-suite/service.py | GET /healthz |
| 8006 | M06 Credential Vault | modules/m06-credential-vault/service.py | GET /healthz |
| 8007 | M07 Compliance Autopilot | modules/m07-compliance-autopilot/service.py | GET /healthz |
| 8008 | M08 Anomaly Detection | modules/m08-anomaly-detection/service.py | GET /healthz |
| 8009 | M09 DLP Engine | modules/m09-dlp-engine/service.py | GET /healthz |
| 8010 | M10 Incident Response | modules/m10-incident-response/service.py | GET /healthz |
| 8011 | M11 Shadow Integration | modules/m11-shadow-integration/service.py | GET /healthz |
| 8012 | M12 Rules Engine | modules/m12-rules-engine/service.py | GET /healthz |
| 8013 | M13 SBOM Scanner | modules/m13-sbom-scanner/service.py | GET /healthz |
| 8014 | M14 Webhook Gateway | modules/m14-webhook-gateway/service.py | GET /healthz |
| 8015 | M15 MultiCloud ISPM | modules/m15-multicloud-ispm/service.py | GET /healthz |
| 8016 | M16 MCP Security Layer | modules/m16-mcp-security-layer/service.py | GET /healthz |
| 5050 | Dashboard Backend | apps/dashboard/backend/server.py | GET /api/health |
| 5173 | Dashboard UI | apps/dashboard/ (static) | — |
| 5000 | MLflow | Docker Compose | GET /health |
| 6379 | Redis | Docker Compose | PING |
| 5432 | PostgreSQL | Docker Compose | Connection test |
| 8200 | HashiCorp Vault | Docker Compose (dev-mode) | GET /v1/sys/health |

Appendix B — Key Configuration Flags

| Variable | Module | Default | Description |
| --- | --- | --- | --- |
| M05_SAP_DRIVER | M05 | mock | SAP driver backend: mock, rfc, or sql |
| POC_MODE | All | true | true = JWT auth passthrough. false = real validation (Dev-5) |
| REDIS_URL | All | redis://localhost:6379/0 | Redis connection string |
| DATABASE_URL | M07, M10, M14 | "" | PostgreSQL connection string (empty = SQLite fallback) |
| VAULT_ADDR | M06 | http://localhost:8200 | HashiCorp Vault address |
| VAULT_TOKEN | M06 | dev-root-token | Vault auth token (dev mode only) |
| NVD_API_KEY | M13 | "" | NVD 2.0 API key (empty = unauthenticated, rate-limited) |
| SBOM_CACHE_TTL_HOURS | M13 | 24 | SQLite CVE cache time-to-live |
| WEBHOOK_HMAC_SECRET | M14 | (generated) | HMAC-SHA256 signing secret for outbound webhooks |
| MLFLOW_TRACKING_URI | M08 | http://localhost:5000 | MLflow experiment tracking server |

IntegriShield is an internal research and development project. All SAP data shown in demos is synthetic and generated by the mock driver. No production SAP system data is stored or transmitted.